Board of Works Meeting – May 13, 2025

To:   Board of Works

Clerk Treasurer’s Office

I respectfully request the Board of Works approve the invoice of USI consultants in the amount of $1,000 for planning work completed on the Mckenzie pedestrian bridge project through 3/31/2025. This is coming out of ARPA funds so the Clerk Treasurer said she would like a record of it from this board. The total contract with USI for this project is $28,000 and was approved by this board in June. Let me know if you have any questions. Thank you.

Total Contract amount                 $28,000

Invoice #1                                        $ 5,500

Invoice #2                                        $ 1,600

Invoice #3                                        $ 2,200

Invoice #4                                        $ 8,250

Invoice #5                                        $1,150

Invoice #6                                        $3,750

Invoice #7                                        $1,000

Amount left:                                   $ 4,550

Tyler Rankins

Street Commissioner